# Product Requirements Document (PRD)

# Urban Heat Risk Prediction and Spatial Mapping Platform

## Table of Contents

- Executive Summary

  - 1A. Stakeholder One-Page Summary

- Problem Statement and Opportunity

- Goals, Non-Goals, Success Metrics

- Users and Personas

- User Journeys and Stories

- Scope and Release Plan

- Functional Requirements

- Heat-Risk Methodology (Formula and Classification)

- Data Requirements and Data Dictionary

- Machine Learning Specification

- System Architecture and Tech Stack

- Database Schema

- API Specification

- UX / UI Specification and Wireframes

- Non-Functional Requirements

- Security, Privacy, and Ethics

- Testing and Validation Plan

- Deployment, Operations, and Maintenance

- Project Plan, Roles, and Resources

- Risks and Mitigations

- Assumptions, Dependencies, Constraints

- Requirements Traceability Matrix

- Acceptance Criteria (Definition of Done)

- Open Questions

- Future Roadmap

- Glossary

- Approvals

Appendices: A. Architecture Decision Records • B. Sequence Diagrams • C. Deployment, Capacity, Failure Handling • D. Implementation Readiness Pack • E. Cost Estimate • F. Operations Runbook

## 1. Executive Summary

- 1A. Stakeholder One-Page Summary

Cities are getting hotter due to rapid urbanization, loss of vegetation, and growth of heat-absorbing infrastructure, which intensifies the Urban Heat Island (UHI) effect. Authorities currently lack a unified, data-driven tool to see where heat risk is highest, why, and what to do about it.

The Urban Heat Risk Prediction and Spatial Mapping Platform uses XGBoost to predict heat-risk levels across city grid cells or wards, combining environmental, land-use, and demographic data. Results are shown on interactive GIS maps with hotspot ranking, explainable factors (SHAP), what-if scenario simulation, and exportable reports.

Expected outcome: faster, evidence-based decisions on tree planting, cool roofs, zoning, shelters, and heatwave response, reducing heat-related health risk and improving urban sustainability.

## 1A. Stakeholder One-Page Summary (Read This First)

In one sentence: A web map that shows which parts of the city are most dangerous in hot weather, explains why, and tests which fixes (more trees, cool roofs) will help most.

| Question | Plain-Language Answer |
| --- | --- |
| What are we building? | An online heat-risk map for the city, powered by Machine Learning (XGBoost), with dashboards, hotspot lists, and a "what-if" tool |
| Why now? | Cities are getting hotter; planners lack a single tool that joins satellite, weather, land-use, and population data into clear risk levels |
| Who uses it? | Urban planners, disaster-management and public-health officers, researchers |
| What do they get? | Color-coded risk map (Low / Moderate / High / Extreme), Top-10 hotspot list, reasons behind each score, before/after impact of mitigation, downloadable reports |
| How does it work? | (1) Collect data → (2) Clean and map it to a city grid → (3) ML model predicts risk → (4) Results shown on map and dashboard |
| How long? | About 24 weeks (about 6 months) to launch in one pilot city |
| What does success look like? | ≥ 85% prediction accuracy, ≥ 80% hotspot agreement with independent data, 3+ departments using it, SUS usability ≥ 75 |
| Main risks | Cloudy satellite images, limited ground-truth data, adoption by departments; all have mitigations (Section 20) |

### Process at a Glance

COLLECT            PREPARE             PREDICT             ACT
 Satellite  ──►  Clean + place   ──►  XGBoost model  ──►  Risk map
 Weather         on city grid         gives risk level     Hotspot list
 Land use        Calculate            + explains why       What-if test
 Population      indicators                                Reports/alerts

### Decisions Needed from Leadership

| # | Decision | Needed By |
| --- | --- | --- |
| 1 | Approve pilot city and data-sharing with municipal departments | Week 1 |
| 2 | Nominate a domain expert to approve risk weights and thresholds | Week 4 |
| 3 | Approve hosting choice (cloud / on-premise) | Week 2 |
| 4 | Confirm whether a public-facing view is required | Week 3 |
| 5 | Approve budget range (Appendix E) | Week 2 |

### Key Terms in Plain Words

| Term | Meaning |
| --- | --- |
| Urban Heat Island | Built-up areas stay hotter than greener surroundings |
| Risk (not just temperature) | How hot it is + how many people are there + how vulnerable they are |
| Hotspot | A cluster of neighbouring zones that are significantly hotter or riskier than average |
| SHAP | A method that shows which factors pushed a zone's risk up or down |
| Grid cell | A small square tile of the city (default 100 m × 100 m) used for analysis |

## 2. Problem Statement and Opportunity

### 2.1 Problem

| # | Pain Point | Impact |
| --- | --- | --- |
| P1 | Heat data is scattered (satellite, weather, census, GIS) and requires specialist skills to combine | Slow, inconsistent analysis |
| P2 | Existing maps show raw temperature, not risk (which includes exposure and vulnerability) | Interventions are not prioritized to those most affected |
| P3 | No explanation of why an area is hot | Hard to justify and design interventions |
| P4 | No ability to test interventions before spending budget | Costly trial-and-error |
| P5 | Reactive rather than preventive heat management | Avoidable heat-related illness and energy burden |

### 2.2 Opportunity

Open satellite data (Landsat, Sentinel, MODIS), reanalysis datasets (ERA5), and open geodata (OSM, WorldPop, ESA WorldCover) now make city-scale heat-risk modelling feasible at low data cost. Gradient-boosted models such as XGBoost perform strongly on tabular geospatial features and support explainability.

## 3. Goals, Non-Goals, and Success Metrics

### 3.1 Goals

| ID | Goal |
| --- | --- |
| G1 | Predict four-level heat risk (Low, Moderate, High, Extreme) at grid/ward level with high accuracy |
| G2 | Deliver interactive GIS maps with layers, filters, and hotspot detection |
| G3 | Explain predictions with transparent contributing factors |
| G4 | Enable what-if simulation of mitigation measures |
| G5 | Provide exportable, decision-ready reports for authorities |
| G6 | Be maintainable: retrainable, versioned, monitored |

### 3.2 Non-Goals (v1.0)

- Real-time sensor/IoT management

- Indoor or building-level temperature prediction

- Long-term (decadal) climate projection

- Native mobile app

- Individual-level health records (only aggregated data)

### 3.3 Success Metrics (with baseline and target)

| Metric | Baseline | Target | Measurement Method |
| --- | --- | --- | --- |
| Classification accuracy (spatial hold-out) | Logistic Regression baseline | ≥ 85% | Test set evaluation |
| Macro F1-score | Baseline model | ≥ 0.80 | Test set evaluation |
| Regression R² (LST / UHI intensity) | Linear baseline | ≥ 0.85 | Test set evaluation |
| "Extreme" class recall | — | ≥ 0.80 | Per-class recall |
| Hotspot agreement with independent LST / field data | — | ≥ 80% precision | Validation study |
| Map load time (95th percentile) | — | < 3 s | Performance testing |
| Task success rate in usability tests | — | ≥ 90% | UAT with 8+ users |
| System Usability Scale (SUS) | — | ≥ 75 | Post-UAT survey |
| Time to generate city risk report | Manual: days | < 15 min | Pipeline logs |
| Pilot departments actively using platform | 0 | ≥ 3 within 6 months | Usage analytics |

## 4. Users and Personas

| Persona | Role / Context | Goals | Frustrations | Technical Skill |
| --- | --- | --- | --- | --- |
| Priya, Urban Planner | Municipal planning dept. | Decide where to add green cover and cool roofs | Raw data, no prioritization | Medium |
| Ravi, Disaster Management Officer | Heatwave response | Know hotspots before heatwave; trigger alerts | Late, fragmented information | Low–Medium |
| Dr. Meena, Public Health Official | Health department | Target advisories to vulnerable wards | No link between heat and population data | Medium |
| Arjun, Researcher / Data Analyst | Academic / consultancy | Access data, metrics, explainability | Black-box tools | High |
| Sam, System Administrator | IT / platform ops | Manage users, data, retraining | Manual pipelines | High |

## 5. User Journeys and Stories

### 5.1 Core Journey: Identify and Act on Hotspots

Login → Dashboard (city summary) → Open Map → Select "Heat Risk" layer
   → Filter: High + Extreme → View ranked hotspots → Click zone
   → See risk score + SHAP factors + population/facilities
   → Run scenario (+15% vegetation) → Compare before/after
   → Export report (PDF) → Share with department

### 5.2 User Stories (with acceptance criteria)

| ID | Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-01 | As a planner, I want to view a heat-risk map so I can see high-risk areas | Map shows color-coded risk per zone with legend; loads < 3 s | P0 |
| US-02 | As a planner, I want to filter by risk level and ward | Filters update map and stats instantly (< 1 s) | P0 |
| US-03 | As an officer, I want a ranked list of hotspots | Top-N list sortable by risk score, population affected, ward | P0 |
| US-04 | As an analyst, I want to know what drives risk in a zone | Zone panel shows top 5 SHAP contributors with direction and magnitude | P1 |
| US-05 | As a planner, I want to simulate adding vegetation | Sliders change inputs; before/after risk shown; changes in affected population displayed | P1 |
| US-06 | As a health official, I want to overlay vulnerable population | Layer toggles for age 60+/under 5, density, hospitals | P1 |
| US-07 | As an officer, I want to export maps and data | PNG/PDF map; CSV/GeoJSON data download | P1 |
| US-08 | As an admin, I want to upload data and retrain | Upload validated; training job runs; metrics reported; model versioned | P1 |
| US-09 | As an officer, I want threshold alerts | Alert triggered when zone score exceeds configured threshold | P2 |
| US-10 | As an analyst, I want to compare time periods | Year/season selector or swipe comparison | P2 |

## 6. Scope and Release Plan

| Release | Scope |
| --- | --- |
| MVP v1.0 | One pilot city; data pipeline; XGBoost classification; risk map; filters; dashboard; hotspot ranking; exports; RBAC |
| v1.1 | SHAP explanations in UI; scenario simulation; infrastructure overlays; PDF report generator |
| v2.0 | Alerts; multi-city; time-slider; forecasting; public portal |

## 7. Functional Requirements

Priority: P0 = must, P1 = should, P2 = could.

### 7.1 Data Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Ingest satellite LST, NDVI, NDBI, NDWI from Landsat 8/9, Sentinel-2, MODIS | P0 |
| FR-02 | Ingest meteorological data (air temperature, humidity, wind, radiation) | P0 |
| FR-03 | Ingest LULC, building density, road density, impervious surface | P0 |
| FR-04 | Ingest demographics (population density, age groups, socio-economic proxy) | P1 |
| FR-05 | Ingest elevation, distance to water and green spaces | P1 |
| FR-06 | Accept uploads: CSV, GeoJSON, Shapefile, GeoTIFF | P0 |
| FR-07 | Automatically validate data (CRS, extent, missing values, schema) and report errors | P0 |
| FR-08 | Reproject to a common CRS and aggregate to uniform grid (default 100 m, configurable) and ward polygons | P0 |
| FR-09 | Apply cloud masking and temporal compositing to satellite imagery | P0 |
| FR-10 | Maintain dataset versioning and metadata (source, date, resolution, license) | P1 |

### 7.2 Machine Learning

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-11 | Train XGBoost classifier for four risk classes | P0 |
| FR-12 | Train XGBoost regressor for LST / UHI intensity (optional hazard sub-model) | P1 |
| FR-13 | Benchmark against Logistic/Linear Regression, Random Forest, LightGBM | P1 |
| FR-14 | Use spatial block cross-validation | P0 |
| FR-15 | Hyperparameter tuning with Optuna | P1 |
| FR-16 | Class imbalance handling (class weights / SMOTE / threshold tuning) | P1 |
| FR-17 | Report Accuracy, Precision, Recall, F1, ROC-AUC, confusion matrix, RMSE, MAE, R² | P0 |
| FR-18 | Compute global and local SHAP explanations | P1 |
| FR-19 | Model registry with versioning, metrics, and rollback | P1 |
| FR-20 | On-demand and scheduled retraining | P2 |

### 7.3 GIS Visualization

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-21 | Interactive map: pan, zoom, basemap switch (street/satellite) | P0 |
| FR-22 | Color-coded risk layer with legend (Low/Moderate/High/Extreme) | P0 |
| FR-23 | Toggleable layers: LST, NDVI, built-up, population, LULC, hotspots | P0 |
| FR-24 | Click/hover popup: risk class, score, key factors | P0 |
| FR-25 | Filters: ward, risk class, season/date | P0 |
| FR-26 | Hotspot detection (Getis-Ord Gi* and/or top-N ranking) | P1 |
| FR-27 | Overlay hospitals, schools, shelters, parks | P1 |
| FR-28 | Location search (ward name, address, coordinates) | P1 |
| FR-29 | Swipe/side-by-side comparison; time slider | P2 |

### 7.4 Scenario Simulation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-30 | Adjust vegetation %, built-up %, albedo (cool roofs) for selected zones | P1 |
| FR-31 | Re-predict and display before/after risk and delta | P1 |
| FR-32 | Estimate change in population exposed to High/Extreme risk | P2 |

### 7.5 Dashboard, Reports, Alerts

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-33 | Dashboard: % area/population per class, top 10 hotspots, trends | P0 |
| FR-34 | Export maps (PNG/PDF) and data (CSV/GeoJSON/Shapefile) | P1 |
| FR-35 | Auto-generated report with maps, statistics, and recommendations | P2 |
| FR-36 | Threshold-based alerts (dashboard + email) | P2 |
| FR-37 | Rule-based mitigation recommendations per zone | P2 |

### 7.6 Users and Security

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-38 | Authentication (email/password; SSO optional) | P0 |
| FR-39 | Role-based access: Admin, Planner, Analyst, Viewer | P0 |
| FR-40 | Audit log of uploads, retraining, exports, role changes | P2 |

### 7.7 API

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-41 | REST API for risk, hotspots, zone details, model info | P1 |
| FR-42 | Token-based API authentication and rate limiting | P1 |
| FR-43 | GeoJSON output; OGC WMS/WFS optional | P2 |

## 8. Heat-Risk Methodology

### 8.1 Conceptual Framework (IPCC-aligned)

Heat risk is a function of three components:

Risk = f(Hazard, Exposure, Vulnerability)

| Component | Meaning | Example Indicators |
| --- | --- | --- |
| Hazard (H) | Intensity of heat | LST, UHI intensity, air temperature, heat index |
| Exposure (E) | People/assets in hazard zone | Population density, built-up density, outdoor workers proxy |
| Vulnerability (V) | Sensitivity and low adaptive capacity | % age 60+/under 5, low-income proxy, green space access, health facility distance |

### 8.2 Composite Risk Score

All indicators normalized to 0–1 (min-max or percentile).

Risk Score = (w_H × H) + (w_E × E) + (w_V × V)

Default weights: w_H = 0.50, w_E = 0.25, w_V = 0.25   (configurable, sum = 1)

- H is predicted by the XGBoost hazard model (or derived directly from LST when predicting classes).

- Weights may be refined via expert elicitation (e.g., AHP) with municipal stakeholders.

### 8.3 Risk Classes (default, configurable)

| Class | Score Range | Color | Meaning | Suggested Action |
| --- | --- | --- | --- | --- |
| Low | 0.00 – 0.25 | Green #2E7D32 | Minimal heat stress | Maintain green cover |
| Moderate | 0.25 – 0.50 | Yellow #F9A825 | Elevated, manageable | Monitor; low-cost greening |
| High | 0.50 – 0.75 | Orange #EF6C00 | Significant stress | Priority tree planting, cool roofs, shade |
| Extreme | 0.75 – 1.00 | Red #C62828 | Severe, high exposure | Immediate mitigation, cooling shelters, advisories |

### 8.4 Target Label Definition

Training labels are generated by discretizing the composite score (or LST percentile classes for the hazard-only model). Labeling method, thresholds, and date range are logged with each model version for reproducibility.

## 9. Data Requirements and Data Dictionary

### 9.1 Data Sources

| Category | Source Examples | Native Resolution | License |
| --- | --- | --- | --- |
| Land Surface Temperature | Landsat 8/9 (Collection 2 Level-2), MODIS MOD11 | 30 m / 1 km | Open |
| Vegetation/Built-up/Water | Sentinel-2 L2A, Landsat | 10–30 m | Open |
| Climate | IMD, ERA5-Land, NASA POWER | 0.1°–0.25° | Open (attribution) |
| Land use | ESA WorldCover, local municipal GIS | 10 m | Open / Gov |
| Buildings and roads | OpenStreetMap, Microsoft/Google building footprints | Vector | ODbL / Open |
| Population | WorldPop, Census of India | 100 m / ward | Open / Gov |
| Terrain | SRTM / Copernicus DEM | 30 m | Open |
| Facilities | OSM, municipal records | Vector | ODbL / Gov |

### 9.2 Feature Dictionary (Model Inputs)

| Feature | Description | Unit / Range | Source | Expected Relationship with Heat |
| --- | --- | --- | --- | --- |
| lst_mean | Mean LST (summer composite) | °C | Landsat/MODIS | Direct hazard |
| ndvi_mean | Mean NDVI | −1 to 1 | Sentinel-2 | Negative |
| ndbi_mean | Mean NDBI | −1 to 1 | Sentinel-2 | Positive |
| ndwi_mean | Mean NDWI | −1 to 1 | Sentinel-2 | Negative |
| impervious_frac | Impervious surface fraction | 0–1 | LULC | Positive |
| building_density | Building footprint area / cell area | 0–1 | OSM | Positive |
| building_height_avg | Mean building height (if available) | m | OSM / DSM | Mixed |
| road_density | Road length per km² | km/km² | OSM | Positive |
| albedo | Surface albedo | 0–1 | Landsat | Negative |
| dist_water | Distance to nearest water body | m | OSM | Positive (farther = hotter) |
| dist_green | Distance to nearest park/forest | m | OSM / LULC | Positive |
| elevation | Elevation | m | DEM | Mixed |
| air_temp_max | Max air temperature (period) | °C | IMD/ERA5 | Positive |
| humidity_mean | Mean relative humidity | % | IMD/ERA5 | Mixed (heat index) |
| wind_speed_mean | Mean wind speed | m/s | ERA5 | Negative |
| pop_density | Population per km² | people/km² | WorldPop/Census | Exposure |
| pct_elderly | % population aged 60+ | % | Census | Vulnerability |
| pct_children | % population under 5 | % | Census | Vulnerability |
| income_proxy | Poverty/income index or proxy | 0–1 | Census/proxy | Vulnerability |
| neigh_lst_mean | Mean LST of neighbouring cells (spatial lag) | °C | Derived | Positive |
| month / season | Temporal indicator | categorical | Derived | Seasonal |

### 9.3 Data Quality Rules

- Cloud cover < 20% per scene; composites built from multiple dates.

- Missing values: impute spatially (neighbour median) or leave as NaN for XGBoost.

- Outliers: winsorize at 1st/99th percentile.

- All layers aligned to one CRS (e.g., UTM zone for the city) and one grid.

- Every dataset version stores source, acquisition date, processing script hash.

## 10. Machine Learning Specification

| Aspect | Specification |
| --- | --- |
| Task | Multi-class classification (4 classes); optional regression for LST/UHI intensity |
| Algorithm | XGBoost (XGBClassifier / XGBRegressor), tree_method='hist' |
| Why XGBoost | Strong tabular performance, captures non-linear interactions, handles missing values, fast, supports SHAP |
| Baselines | Logistic/Linear Regression, Random Forest, LightGBM |
| Split Strategy | Spatial block CV (e.g., 5 folds on 1–2 km blocks); final hold-out of held-out blocks and a held-out time period |
| Leakage Controls | Exclude features used to define the label from the model input when label is LST-derived; no random cell-level split |
| Imbalance | scale_pos_weight/sample weights, optional SMOTE inside CV folds only |
| Hyperparameters (search space) | max_depth 3–10, learning_rate 0.01–0.3, n_estimators 200–1500, subsample 0.6–1.0, colsample_bytree 0.6–1.0, min_child_weight 1–10, gamma 0–5, reg_alpha/reg_lambda 0–10 |
| Early Stopping | Yes, on validation fold (patience 50) |
| Metrics | Accuracy, macro/weighted F1, per-class precision/recall, ROC-AUC (OvR), confusion matrix; RMSE, MAE, R² for regression |
| Calibration | Probability calibration check (reliability curve) |
| Explainability | SHAP summary, dependence plots, per-zone force/bar plots |
| Spatial Diagnostics | Residual maps; Moran's I on residuals (target: no significant spatial autocorrelation) |
| Tracking | MLflow: parameters, metrics, artifacts, data version |
| Retraining Trigger | New season/year data, drift detected (PSI > 0.2), or F1 drop > 5% on monitoring set |
| Inference | Batch prediction for all cells; on-demand single-zone and scenario prediction (< 2 s) |
| Model Card | Mandatory: intended use, data, metrics, limitations, fairness notes |

### 10.1 Pipeline

Raw Data → Validation → Preprocessing → Gridding → Feature Engineering
  → Label Generation → Spatial CV Training → Evaluation → SHAP
  → Model Registry → Batch Inference → PostGIS → Map/API

## 11. System Architecture and Tech Stack

┌──────────────────────────────────────────────────────────────┐
│                         DATA SOURCES                         │
│ Landsat/Sentinel/MODIS │ IMD/ERA5 │ OSM │ Census/WorldPop    │
└───────────────────────────────┬──────────────────────────────┘
                                ▼
┌──────────────────────────────────────────────────────────────┐
│  ETL / Processing (Python, GDAL, Rasterio, GeoPandas, GEE)   │
│  Validation • Reprojection • Gridding • Feature Engineering  │
└───────────────┬────────────────────────────────┬─────────────┘
                ▼                                ▼
┌───────────────────────────┐        ┌───────────────────────────┐
│ PostgreSQL + PostGIS      │        │ Object Storage (rasters,  │
│ (features, predictions)   │        │ models, reports)          │
└───────────────┬───────────┘        └───────────────────────────┘
                ▼
┌──────────────────────────────────────────────────────────────┐
│ ML Service: XGBoost • SHAP • Optuna • MLflow • Scheduler     │
└───────────────────────────────┬──────────────────────────────┘
                                ▼
┌──────────────────────────────────────────────────────────────┐
│ Backend API (FastAPI) • Auth/RBAC • Redis cache • Vector tiles│
└───────────────────────────────┬──────────────────────────────┘
                                ▼
┌──────────────────────────────────────────────────────────────┐
│ Frontend (React + MapLibre/Leaflet + Chart.js/Plotly)         │
│ Dashboard • Map • Zone Detail • Simulator • Reports           │
└──────────────────────────────────────────────────────────────┘

| Layer | Technology |
| --- | --- |
| Remote sensing / ETL | Google Earth Engine, GDAL, Rasterio, GeoPandas, Xarray, Prefect/Airflow |
| ML | Python, XGBoost, scikit-learn, SHAP, Optuna, MLflow |
| Backend | FastAPI, SQLAlchemy, Celery (async jobs), Redis |
| Database | PostgreSQL 15 + PostGIS 3 |
| Tiles | pg_tileserv / Martin (vector tiles) |
| Frontend | React, TypeScript, MapLibre GL JS, Tailwind |
| Infra | Docker, Kubernetes or VM, Nginx, GitHub Actions CI/CD |
| Monitoring | Prometheus + Grafana, Sentry |

## 12. Database Schema (Core Tables)

-- Study areas
cities(id PK, name, country, crs_epsg, boundary GEOMETRY(MultiPolygon, 4326))

-- Administrative units
wards(id PK, city_id FK, name, boundary GEOMETRY(MultiPolygon, 4326), population INT)

-- Uniform analysis grid
grid_cells(id PK, city_id FK, ward_id FK, geom GEOMETRY(Polygon, 4326), area_m2 FLOAT)

-- Features per cell per period
cell_features(id PK, cell_id FK, period DATE, lst_mean FLOAT, ndvi_mean FLOAT,
              ndbi_mean FLOAT, impervious_frac FLOAT, pop_density FLOAT,
              pct_elderly FLOAT, ... , dataset_version_id FK)

-- Model registry
models(id PK, name, version, algorithm, trained_at, metrics JSONB,
       params JSONB, artifact_uri, dataset_version_id FK, status)

-- Predictions
predictions(id PK, cell_id FK, model_id FK, period DATE,
            risk_score FLOAT, risk_class SMALLINT, class_probs JSONB,
            shap_top JSONB)

-- Hotspots
hotspots(id PK, city_id FK, model_id FK, period DATE, geom GEOMETRY,
         gi_zscore FLOAT, rank INT)

-- Facilities
facilities(id PK, city_id FK, type, name, geom GEOMETRY(Point, 4326))

-- Users and audit
users(id PK, email UNIQUE, password_hash, role, created_at)
audit_log(id PK, user_id FK, action, entity, details JSONB, ts TIMESTAMP)

-- Alerts
alert_rules(id PK, city_id FK, threshold FLOAT, channel, active BOOL)

Spatial indexes (GiST) on all geometry columns; B-tree on (cell_id, period).

## 13. API Specification (v1)

Base URL: /api/v1 | Auth: Authorization: Bearer <token> | Format: JSON / GeoJSON

| Method | Endpoint | Description | Roles |
| --- | --- | --- | --- |
| POST | /auth/login | Obtain access token | All |
| GET | /cities | List cities | All |
| GET | /risk?city_id=&period=&class=&ward_id= | Risk layer as GeoJSON | All |
| GET | /zones/{cell_id} | Zone detail: score, class, features, SHAP top-5 | All |
| GET | /hotspots?city_id=&top=10 | Ranked hotspots | All |
| GET | /stats/summary?city_id=&period= | % area/population per class | All |
| POST | /scenarios/run | Run what-if simulation | Planner+ |
| GET | /layers/{layer_name} | LST, NDVI, etc. (tiles/GeoJSON) | All |
| POST | /datasets/upload | Upload dataset | Admin/Analyst |
| POST | /models/train | Trigger training job | Admin |
| GET | /models | List models and metrics | Analyst+ |
| POST | /models/{id}/activate | Set active model | Admin |
| GET | /reports/{id} | Download report | Planner+ |
| POST | /alerts/rules | Create alert rule | Admin |

### Example: POST /scenarios/run

{
  "city_id": 1,
  "zone_ids": [1021, 1022, 1030],
  "changes": { "ndvi_delta_pct": 15, "built_up_delta_pct": -5, "albedo_delta": 0.1 }
}

Response:

{
  "before": { "avg_score": 0.71, "class_counts": {"High": 2, "Extreme": 1} },
  "after":  { "avg_score": 0.58, "class_counts": {"Moderate": 1, "High": 2} },
  "delta_score": -0.13,
  "population_exposed_reduction": 4200
}

Standards: consistent error format { "error": { "code", "message" } }, pagination, rate limit (100 req/min/user), OpenAPI/Swagger docs auto-generated.

## 14. UX / UI Specification

### 14.1 Design Principles

- Map-first, low clutter.

- Plain-language explanations for non-technical users.

- Color-blind-safe palette and non-color cues (icons/patterns).

- Progressive disclosure: summary first, details on demand.

- Responsive for desktop and tablet.

### 14.2 Main Map Screen Wireframe

┌──────────────────────────────────────────────────────────────────────┐
│ ≡ Urban Heat Risk Platform   [Search ward/address]   User: Priya     │
├────────────────┬──────────────────────────────────────┬──────────────┤
│ LAYERS         │                                      │ ZONE DETAILS │
│ [x] Heat Risk  │                                      │ Ward 12      │
│ [ ] LST        │                                      │ Score: 0.82  │
│ [ ] NDVI       │                                      │ EXTREME      │
│ [ ] Built-up   │                                      │              │
│ [ ] Population │           INTERACTIVE MAP            │ Top drivers: │
│ [ ] Hospitals  │       (color-coded risk cells)       │ - Low NDVI   │
│                │                                      │ - Built-up   │
│ FILTERS        │                                      │ - Population │
│ Ward [All]     │                                      │              │
│ Risk [H+E]     │                                      │              │
│ Period [Sum]   │                                      │              │
│                │                                      │              │
│ [Run Scenario] │     Legend: Low|Mod|High|Extreme     │ [Export]     │
└────────────────┴──────────────────────────────────────┴──────────────┘

### 14.3 Dashboard Wireframe

┌──────────────────────────────────────────────────────────────────┐
│ KPI: % Area Extreme | % Pop. at High+ | # Hotspots | Last Update │
├───────────────────────────────┬──────────────────────────────────┤
│  Risk class distribution      │  Mini map (click to open)        │
│  (donut chart)                │                                  │
├───────────────────────────────┼──────────────────────────────────┤
│  Top 10 hotspots (table)      │  Trend: avg risk by month/year   │
└───────────────────────────────┴──────────────────────────────────┘

### 14.4 Key Screens

Login • Dashboard • Map • Zone Detail • Scenario Simulator • Reports • Data Management (Admin) • Model Management (Admin/Analyst) • Settings (thresholds, weights, roles, alerts).

### 14.5 Accessibility

WCAG 2.1 AA, keyboard navigation, ARIA labels, alt text for charts, high-contrast mode.

## 15. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Map tiles < 3 s (p95); API p95 < 500 ms for reads; single-zone prediction < 2 s; city batch inference < 15 min |
| Scalability | 1M+ grid cells via vector tiles and caching; horizontal scaling of API and workers |
| Availability | 99% monthly uptime; daily backups; RPO ≤ 24 h, RTO ≤ 4 h |
| Accuracy | See Section 3.3 targets |
| Usability | Core tasks within 3–4 clicks; SUS ≥ 75 |
| Compatibility | Latest Chrome, Edge, Firefox, Safari |
| Maintainability | ≥ 80% unit-test coverage on core modules; documented code; CI/CD |
| Reproducibility | Versioned code, data, and models; seeded runs |
| Localization | English at launch; i18n-ready (regional languages in future) |
| Observability | Centralized logs, metrics dashboards, error tracking |

## 16. Security, Privacy, and Ethics

### 16.1 Security

- HTTPS/TLS 1.2+; encryption at rest; secrets in vault/env.

- Password hashing (bcrypt/argon2); JWT with expiry and refresh.

- RBAC enforcement on all endpoints; input validation; file-upload scanning and size/type limits.

- OWASP Top 10 mitigations; dependency vulnerability scanning; periodic penetration test.

- Audit logging for sensitive actions.

### 16.2 Privacy

- Only aggregated demographic data (ward/grid level); no personal data stored.

- Respect data licenses and attribution requirements (OSM ODbL, Copernicus, USGS).

### 16.3 Ethics and Fairness

- Equity: risk includes vulnerability so low-income and elderly-dense areas are not under-prioritized.

- Transparency: model card, SHAP explanations, documented limitations and uncertainty.

- Responsible use: predictions are decision support, not a replacement for expert judgment; display confidence and data date.

- Bias check: compare model performance across ward groups (e.g., dense vs. peripheral areas).

## 17. Testing and Validation Plan

| Test Type | Scope | Tools | Exit Criteria |
| --- | --- | --- | --- |
| Unit | ETL functions, feature calc, API handlers | pytest | ≥ 80% coverage |
| Data validation | Schema, ranges, CRS, nulls | Great Expectations | 0 critical failures |
| Model validation | Spatial CV, hold-out, baselines | scikit-learn, MLflow | Targets in 3.3 met |
| Scientific validation | Compare predictions vs. independent LST, weather stations, field/transect measurements | GIS tools | Hotspot precision ≥ 80% |
| Integration | End-to-end pipeline → DB → API → map | pytest, Postman | All critical flows pass |
| UI / E2E | Map, filters, simulator, exports | Playwright/Cypress | All P0 scenarios pass |
| Performance / load | 50 concurrent users, large tile requests | k6/Locust | p95 targets met |
| Security | Auth, RBAC, injection, uploads | OWASP ZAP | No high/critical issues |
| Usability / UAT | 8+ representative users, task scenarios | Moderated sessions | Task success ≥ 90%, SUS ≥ 75 |
| Accessibility | WCAG 2.1 AA checks | axe, Lighthouse | No critical violations |

## 18. Deployment, Operations, and Maintenance

- Environments: Dev → Staging → Production (containerized, IaC).

- CI/CD: lint, tests, security scan, build, deploy on merge; model promotion requires metric gate.

- Data refresh: satellite composites monthly/seasonally; weather data daily/weekly; demographics annually.

- Monitoring: uptime, API latency, job failures, data freshness, model drift (PSI), prediction distribution.

- Backup: daily DB snapshots, weekly full backup, tested restore quarterly.

- Support: issue tracker, user guide, admin manual, API docs, training sessions for municipal staff.

## 19. Project Plan, Roles, and Resources

### 19.1 Timeline (~24 weeks)

| Phase | Weeks | Key Deliverables | Exit Gate |
| --- | --- | --- | --- |
| 0. Discovery | 1–2 | Stakeholder interviews, city selection, data audit, signed requirements | PRD approved |
| 1. Data Pipeline | 3–6 | Ingestion, cleaning, grid, features in PostGIS | Data quality report passed |
| 2. ML Development | 7–10 | Baselines, XGBoost, spatial CV, SHAP, model card | Metrics targets met |
| 3. Backend and API | 11–13 | Services, auth/RBAC, API docs | API tests pass |
| 4. Frontend GIS | 14–17 | Map, dashboard, filters, zone detail | UI tests pass |
| 5. Advanced Features | 18–20 | Simulator, hotspots, reports/export, alerts | Feature demo accepted |
| 6. Testing and Pilot | 21–23 | QA, UAT, performance, pilot deployment | UAT sign-off |
| 7. Launch | 24 | Production release, training, handover | Go-live approval |

### 19.2 Team (RACI Summary)

| Role | Count | Responsibilities |
| --- | --- | --- |
| Product Owner | 1 | Requirements, priorities, stakeholder liaison |
| Data Scientist / ML Engineer | 1–2 | Features, modelling, validation |
| GIS / Remote Sensing Analyst | 1 | Satellite processing, spatial analysis |
| Backend Engineer | 1–2 | API, DB, pipelines |
| Frontend Engineer | 1–2 | Web GIS UI |
| DevOps Engineer | 0.5–1 | CI/CD, infra, monitoring |
| UX Designer | 0.5 | Wireframes, usability testing |
| QA Engineer | 1 | Test automation, UAT support |
| Domain Expert (Climate/Urban Planning) | Advisory | Validation, thresholds, weights |

## 20. Risks and Mitigations

| ID | Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | Cloud-contaminated or coarse thermal imagery | High | High | Cloud masking, multi-date composites, thermal sharpening, multi-sensor fusion | GIS Analyst |
| R2 | No ground-truth for validation | Medium | High | Weather stations, field transects, partner agencies, independent satellite dates | Data Scientist |
| R3 | Spatial autocorrelation inflates accuracy | High | Medium | Spatial block CV, Moran's I diagnostics, independent test areas | Data Scientist |
| R4 | Class imbalance (few Extreme zones) | Medium | Medium | Class weights, tuned thresholds, focus on recall for Extreme | Data Scientist |
| R5 | Outdated or coarse demographic data | Medium | Medium | WorldPop proxies, latest census, uncertainty flags | GIS Analyst |
| R6 | Low adoption by authorities | Medium | High | Early co-design, training, simple UI, quick wins in pilot | Product Owner |
| R7 | High compute/processing cost | Medium | Medium | GEE processing, tiling, caching, autoscaling | DevOps |
| R8 | Model drift over seasons | Medium | Medium | Monitoring, scheduled retraining | ML Engineer |
| R9 | Data licensing/privacy non-compliance | Low | High | License register, aggregate-only demographics | Product Owner |
| R10 | Label circularity (labels derived from LST used as input) | Medium | High | Leakage controls, separate hazard and composite pipelines | Data Scientist |
| R11 | Scope creep | Medium | Medium | Strict MVP scope, change control board | Product Owner |

## 21. Assumptions, Dependencies, Constraints

Assumptions

- Open satellite and weather data remain freely accessible.

- A pilot city with usable historical data and municipal cooperation is available.

- Stakeholders are available for validation and UAT.

Dependencies

- Google Earth Engine (or equivalent) access; cloud hosting.

- Municipal GIS layers and demographic data.

- Domain experts for threshold and weight validation.

Constraints

- Resolution limited by thermal sensors (Landsat TIRS ≈ 100 m native, resampled to 30 m).

- Predictions reflect surface temperature and modelled risk, not personal exposure.

- Budget and timeline as per Section 19.

## 22. Requirements Traceability Matrix

| Goal | User Stories | Functional Requirements | Test Coverage |
| --- | --- | --- | --- |
| G1: Predict risk | US-01, US-02 | FR-11 to FR-19, FR-22 | Model validation, Scientific validation |
| G2: Interactive GIS | US-01, US-02, US-03, US-06 | FR-21 to FR-29, FR-33 | UI/E2E, Performance |
| G3: Explainability | US-04 | FR-18, FR-24 | Model validation, UAT |
| G4: Scenarios | US-05 | FR-30 to FR-32 | Integration, UAT |
| G5: Reports | US-07, US-09 | FR-34 to FR-37 | Integration, UAT |
| G6: Maintainability | US-08 | FR-10, FR-19, FR-20, FR-38 to FR-43 | Unit, Integration, Security |

## 23. Acceptance Criteria (Definition of Done for MVP)

- ☐ Data pipeline processes pilot city data end-to-end with a passing data-quality report.

- ☐ XGBoost model meets: accuracy ≥ 85%, macro F1 ≥ 0.80, Extreme recall ≥ 0.80 on spatial hold-out; outperforms all baselines.

- ☐ Model card, SHAP outputs, and residual spatial diagnostics are documented.

- ☐ Map displays four-level risk with legend, layers, filters, and popups.

- ☐ Dashboard and top-N hotspot list available and accurate versus database values.

- ☐ Exports (PNG/PDF, CSV/GeoJSON) work correctly.

- ☐ RBAC verified for all four roles.

- ☐ Performance targets met under 50 concurrent users.

- ☐ No open critical/high security issues; accessibility checks pass.

- ☐ UAT: task success ≥ 90%, SUS ≥ 75.

- ☐ Documentation delivered: user guide, admin guide, API docs, model card.

## 24. Open Questions

| # | Question | Owner | Due |
| --- | --- | --- | --- |
| 1 | Which city is the pilot, and what is the official ward boundary source? | Product Owner | Week 1 |
| 2 | Final grid resolution (100 m vs. ward-level only)? | GIS Analyst | Week 2 |
| 3 | Are local weather-station or field measurements available for validation? | Stakeholders | Week 2 |
| 4 | Final risk weights (H/E/V) and class thresholds, and who approves them? | Domain expert | Week 4 |
| 5 | Hosting preference: cloud, on-premise, or government cloud? | IT / Stakeholders | Week 2 |
| 6 | Is a public-facing view required, or authorities only? | Product Owner | Week 3 |
| 7 | Required languages for the UI? | Product Owner | Week 3 |

## 25. Future Roadmap

- Short-term forecasting (1–7 days) using weather forecasts and temporal models (LSTM / Temporal Fusion Transformer).

- Climate scenario projections (2030/2050).

- Citizen app with heat advisories and nearest cooling spots.

- Cost-benefit engine for mitigation options (urban forestry, cool roofs, reflective pavements, water bodies).

- IoT/low-cost sensor integration for ground-truth and real-time calibration.

- Integration with emergency response and public health systems.

- Multi-city federation and regional language support.

## 26. Glossary

| Term | Meaning |
| --- | --- |
| UHI | Urban Heat Island: urban areas warmer than surroundings |
| LST | Land Surface Temperature |
| NDVI / NDBI / NDWI | Normalized Difference Vegetation / Built-up / Water Index |
| LULC | Land Use / Land Cover |
| XGBoost | Extreme Gradient Boosting, an ensemble tree-based ML algorithm |
| SHAP | SHapley Additive exPlanations for model interpretability |
| Getis-Ord Gi* | Spatial statistic to detect hot and cold spots |
| Moran's I | Measure of spatial autocorrelation |
| PSI | Population Stability Index, used for drift detection |
| RBAC | Role-Based Access Control |
| RPO / RTO | Recovery Point / Recovery Time Objective |
| SUS | System Usability Scale |
| GIS / PostGIS | Geographic Information System / spatial extension for PostgreSQL |

## 27. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Technical Lead |  |  |  |
| Data Science Lead |  |  |  |
| Municipal / Stakeholder Representative |  |  |  |

# Appendices

## Appendix A: Architecture Decision Records (ADRs)

| ID | Decision | Alternatives Considered | Rationale | Trade-off / Consequence |
| --- | --- | --- | --- | --- |
| ADR-001 | Use XGBoost as primary model | Random Forest, LightGBM, Deep Learning (CNN/MLP) | Best accuracy-to-complexity on tabular geospatial features; native NaN handling; SHAP support; fast training on CPU | Does not model spatial context natively; mitigated by spatial-lag features |
| ADR-002 | PostgreSQL + PostGIS as spatial store | MongoDB, GeoPackage files, BigQuery GIS | Mature spatial indexing, SQL analytics, OGC compliance, vector-tile support | Needs DBA tuning at > 10M rows; mitigated by partitioning by city/period |
| ADR-003 | Vector tiles (MVT) for map delivery | GeoJSON over API, raster tiles | Fast rendering of 100k–1M cells, client-side styling, small payloads | Requires tile server (Martin/pg_tileserv) |
| ADR-004 | FastAPI backend | Django REST, Flask, Node/Express | Async, auto OpenAPI docs, native Python ML integration | Smaller ecosystem for admin UI; mitigated by dedicated admin screens |
| ADR-005 | Google Earth Engine (GEE) for satellite pre-processing | Local GDAL/rasterio only, Sentinel Hub | Avoids downloading terabytes; built-in cloud masking and compositing | Dependency on GEE access/quota; fallback: local rasterio pipeline |
| ADR-006 | Pre-computed batch predictions + on-demand for scenarios | Fully on-demand inference | Map reads become simple DB queries (< 500 ms); scenarios need only subset inference | Predictions refresh only on schedule; acceptable for seasonal heat risk |
| ADR-007 | Spatial block CV | Random K-fold | Prevents optimistic accuracy from neighbouring-cell leakage | Lower but honest metrics |
| ADR-008 | MLflow model registry | DVC only, custom registry | Experiment tracking, versioning, stage promotion in one tool | Extra service to host |
| ADR-009 | Celery + Redis for async jobs | Cron scripts, Airflow-only | Handles uploads, training, report generation without blocking API | Adds operational components; use Prefect/Airflow for scheduled ETL |
| ADR-010 | Modular monolith for v1 (API + ML service as separate containers) | Full microservices | Faster delivery with small team; clear module boundaries for future split | Must keep module boundaries disciplined |

## Appendix B: Sequence Diagrams

### B.1 Map Load and Zone Inspection

sequenceDiagram
    actor U as User
    participant FE as Frontend (React+MapLibre)
    participant API as FastAPI
    participant C as Redis Cache
    participant T as Tile Server
    participant DB as PostGIS
    U->>FE: Open Map (city, period, filters)
    FE->>T: Request vector tiles (z/x/y)
    T->>DB: Query predictions + geometry
    DB-->>T: Features
    T-->>FE: MVT tiles
    FE-->>U: Render risk layer + legend
    U->>FE: Click zone
    FE->>API: GET /zones/{cell_id}
    API->>C: Check cache
    alt cache miss
        API->>DB: Fetch features, score, SHAP top-5
        API->>C: Store (TTL 1h)
    end
    API-->>FE: Zone details JSON
    FE-->>U: Show detail panel

### B.2 What-If Scenario

sequenceDiagram
    actor P as Planner
    participant FE as Frontend
    participant API as FastAPI
    participant ML as ML Service
    participant DB as PostGIS
    P->>FE: Select zones, set +15% vegetation
    FE->>API: POST /scenarios/run
    API->>DB: Load baseline features + predictions
    API->>ML: Predict with modified features
    ML-->>API: New scores and classes
    API->>DB: Population exposed (before vs after)
    API-->>FE: Before/after summary + per-zone results
    FE-->>P: Comparison map + delta statistics

### B.3 Data Upload and Retraining

sequenceDiagram
    actor A as Admin
    participant FE as Frontend
    participant API as FastAPI
    participant Q as Celery Queue
    participant ETL as ETL Worker
    participant ML as Training Worker
    participant REG as MLflow Registry
    A->>FE: Upload dataset
    FE->>API: POST /datasets/upload
    API->>Q: Enqueue validation + ETL job
    Q->>ETL: Validate, reproject, grid, features
    ETL-->>API: Status and quality report
    A->>FE: Trigger training
    FE->>API: POST /models/train
    API->>Q: Enqueue training
    Q->>ML: Spatial CV, tuning, SHAP
    ML->>REG: Log metrics, register model (Staging)
    ML-->>API: Metrics report
    A->>FE: Review and approve
    FE->>API: POST /models/{id}/activate
    API->>Q: Batch re-inference, refresh predictions

## Appendix C: Deployment Topology, Capacity, and Failure Handling

### C.1 Deployment Topology

Internet
                         │
                   ┌─────▼─────┐
                   │ CDN / WAF │
                   └─────┬─────┘
                   ┌─────▼─────┐
                   │   Nginx   │  (TLS, rate limit)
                   └──┬─────┬──┘
          ┌───────────▼┐   ┌▼──────────────┐
          │ Frontend   │   │ FastAPI (x2+) │──► Redis
          │ (static)   │   └──┬─────────┬──┘
          └────────────┘      │         │
                     ┌────────▼──┐  ┌───▼───────────┐
                     │ Tile      │  │ Celery workers │
                     │ server    │  │ (ETL / ML)     │
                     └────────┬──┘  └───┬───────────┘
                              ▼         ▼
                       ┌──────────────────────┐   ┌────────────────┐
                       │ PostgreSQL + PostGIS │   │ Object storage │
                       │ (primary + replica)  │   │ rasters/models │
                       └──────────────────────┘   └────────────────┘

### C.2 Capacity Planning (Pilot City Example)

| Parameter | Assumption | Result |
| --- | --- | --- |
| City area | 700 km² |  |
| Grid resolution | 100 m (100 cells per km²) | 70,000 cells |
| Periods stored | 12 (monthly) per year | 840,000 rows/year |
| Features per row | ~40 float values (8 bytes) | ~270 MB/year raw features |
| Predictions + SHAP top-5 | ~200 bytes/row | ~170 MB/year |
| Raster archive (composites) | ~2 GB/year | ~2 GB/year |
| Concurrent users | 50 (pilot) | 2 API replicas; 1 tile server |
| Batch inference | 70k cells × XGBoost | < 1 minute on 4 vCPU |
| Scale-out target | 10,000 km² (1M cells) | Partition tables by city/period; 4+ API replicas; read replica |

### C.3 Caching Strategy

| Data | Cache | TTL | Invalidation |
| --- | --- | --- | --- |
| Vector tiles | CDN + Redis | 24 h | New model activation or data refresh |
| Zone details | Redis | 1 h | Model change |
| Dashboard summaries | Redis | 6 h | Batch inference complete |
| Static basemaps | CDN | 7 days | None |

### C.4 Failure Modes and Handling

| Failure | Detection | Handling |
| --- | --- | --- |
| Satellite source unavailable | ETL job failure alert | Retry with backoff; use last valid composite; flag data date on UI |
| Model training fails | MLflow/Celery error | Keep previous active model; notify admin |
| New model underperforms | Metric gate in pipeline | Block promotion; rollback to previous version |
| DB primary down | Health check | Failover to replica; restore from backup (RTO ≤ 4 h) |
| Tile server slow | Latency alert (p95 > 3 s) | Scale replicas; serve cached tiles |
| Invalid user upload | Validation step | Reject with clear error report; no pipeline impact |

## Appendix D: Implementation Readiness Pack

### D.1 Epics and Story-Point Estimates (MVP)

| Epic | Key Stories | Est. Points |
| --- | --- | --- |
| E1 Project setup and DevOps | Repo, CI/CD, Docker, environments, IaC | 21 |
| E2 Data ingestion and ETL | GEE scripts, upload validation, reprojection, gridding, cloud masking | 55 |
| E3 Feature engineering | Indices, spatial lags, demographic joins, label generation | 34 |
| E4 ML development | Baselines, XGBoost, spatial CV, tuning, SHAP, model card, registry | 55 |
| E5 Backend and API | Auth/RBAC, risk/zone/hotspot/stats endpoints, async jobs | 55 |
| E6 Frontend GIS | Map, layers, filters, popups, zone panel, dashboard | 68 |
| E7 Scenario simulator | Input sliders, scenario API, before/after view | 34 |
| E8 Reports and exports | PNG/PDF/CSV/GeoJSON, report template | 21 |
| E9 Admin and model management | Data upload UI, training trigger, model activation | 21 |
| E10 QA, security, UAT | Test automation, load tests, security scan, UAT | 34 |
| E11 Documentation and training | User/admin guides, API docs, training sessions | 13 |
| Total |  | 411 points |

Team velocity assumption: ~35 points per 2-week sprint, giving about 12 sprints (about 24 weeks) including buffer.

### D.2 Sprint Roadmap (2-week sprints)

| Sprint | Focus | Demo Outcome |
| --- | --- | --- |
| S0 | Discovery, data audit | Signed requirements, data inventory |
| S1 | Setup, CI/CD, DB schema | Running skeleton (hello-map) |
| S2–S3 | ETL + grid + base features | First feature table in PostGIS |
| S4 | Labels + baseline models | Baseline metrics report |
| S5–S6 | XGBoost, tuning, SHAP | Model meeting targets, model card |
| S7 | Backend API + auth | Swagger-documented API |
| S8–S9 | Frontend map + dashboard | Interactive risk map with filters |
| S10 | Simulator, hotspots, exports | Full-feature demo |
| S11 | QA, load, security, UAT | UAT sign-off |
| S12 | Pilot hardening, training, launch | Go-live |

### D.3 Suggested Repository Structure

urban-heat-risk/
├── README.md
├── docker-compose.yml
├── .github/workflows/          # CI/CD pipelines
├── infra/                      # IaC (Terraform/Helm)
├── configs/
│   ├── config.yaml             # grid size, weights, thresholds, periods
│   └── features.yaml           # feature list and transformations
├── data/                       # (git-ignored) raw/interim/processed
├── etl/
│   ├── gee_composites.py
│   ├── validate.py
│   ├── gridding.py
│   └── features.py
├── ml/
│   ├── train.py
│   ├── evaluate.py
│   ├── explain.py              # SHAP
│   ├── predict.py
│   └── model_card.md
├── backend/
│   ├── app/{api,core,models,services,schemas}/
│   └── tests/
├── frontend/
│   ├── src/{components,pages,map,hooks}/
│   └── tests/
├── notebooks/                  # EDA and experiments
├── docs/                       # PRD, user guide, admin guide, API docs
└── tests/                      # integration and E2E

### D.4 Sample Configuration (configs/config.yaml)

city:
  name: PILOT_CITY
  crs_epsg: 32643            # set to the correct UTM zone for the city
grid:
  resolution_m: 100
period:
  start: 2023-01-01
  end: 2026-09-30
  aggregation: monthly
risk:
  weights: {hazard: 0.50, exposure: 0.25, vulnerability: 0.25}
  thresholds: {low: 0.25, moderate: 0.50, high: 0.75}
model:
  algorithm: xgboost
  cv: {type: spatial_block, folds: 5, block_size_m: 1500}
  tuning: {engine: optuna, trials: 100}
  early_stopping_rounds: 50
quality_gates:
  min_accuracy: 0.85
  min_macro_f1: 0.80
  min_extreme_recall: 0.80

### D.5 CI/CD Pipeline Stages

| Stage | Checks | Blocks Merge? |
| --- | --- | --- |
| 1. Lint and format | ruff/black, eslint/prettier | Yes |
| 2. Unit tests | pytest, jest (coverage ≥ 80%) | Yes |
| 3. Data tests | Great Expectations on sample data | Yes |
| 4. Security scan | Dependency audit, container scan, secrets scan | Yes (high/critical) |
| 5. Build | Docker images | Yes |
| 6. Integration/E2E | Docker-compose stack + Playwright | Yes |
| 7. Deploy to staging | Automatic on merge to main | n/a |
| 8. Model gate | Quality gates from config.yaml before promotion | Yes (for models) |
| 9. Deploy to production | Manual approval | n/a |

### D.6 Local Setup (Developer Quick Start)

git clone <repo-url> && cd urban-heat-risk
cp .env.example .env                 # set DB, Redis, GEE credentials
docker compose up -d db redis        # start PostGIS and Redis
make setup                           # install Python/Node deps
make db-migrate                      # create schema
make etl-sample                      # load sample data
make train                           # train baseline + XGBoost
make dev                             # run API (8000) and frontend (3000)

### D.7 Definition of Done (per Story)

- ☐ Code reviewed and merged via pull request

- ☐ Unit tests written and passing; coverage not reduced

- ☐ Acceptance criteria demonstrated in staging

- ☐ API/Docs updated (OpenAPI, user guide where relevant)

- ☐ No new high/critical security findings

- ☐ Accessibility and performance checks pass for UI stories

- ☐ Product Owner accepts in sprint review

## Appendix E: Indicative Cost and Effort Estimate

Indicative planning ranges only; refine after pilot-city selection and hosting decision.

| Item | Basis | Indicative Range |
| --- | --- | --- |
| Team effort | ~6–8 people for ~6 months (mix of full and part time) | Largest cost driver; depends on local rates |
| Cloud hosting (pilot) | 2 API replicas, DB + replica, workers, object storage, CDN | USD 400 – 1,200 / month |
| Satellite/weather/geodata | Open data (Landsat, Sentinel, ERA5, OSM, WorldPop) | USD 0 (licenses permit) |
| GEE | Non-commercial/research tier or commercial license | USD 0 – license-dependent |
| Optional paid data | High-resolution imagery, building heights | Quoted per source |
| Tooling | Monitoring, error tracking, CI minutes | USD 100 – 400 / month |
| Security test | Third-party penetration test | One-time, vendor-quoted |
| Training and documentation | Workshops for municipal staff | Included in team effort |

## Appendix F: Operations Runbook and Ongoing KPIs

### F.1 Routine Operations

| Task | Frequency | Owner |
| --- | --- | --- |
| Refresh satellite composites and features | Monthly / seasonal | Data Engineer |
| Refresh weather inputs | Weekly | Data Engineer |
| Drift and performance review | Monthly | ML Engineer |
| Retrain and validate model | Seasonal or on trigger | ML Engineer |
| Backup restore test | Quarterly | DevOps |
| Dependency and security updates | Monthly | DevOps |
| Stakeholder review and feedback | Quarterly | Product Owner |

### F.2 Operational KPIs

| KPI | Target |
| --- | --- |
| API uptime | ≥ 99% |
| p95 API latency | < 500 ms |
| Data freshness (max age of latest composite) | ≤ 45 days |
| Model PSI drift | < 0.2 |
| Failed pipeline runs | < 2% |
| Support tickets resolved within SLA | ≥ 90% |
| Monthly active users (pilot) | Growth month over month |

### F.3 Incident Severity

| Severity | Example | Response | Resolution Target |
| --- | --- | --- | --- |
| Sev 1 | Platform down during heatwave alert period | Immediate | 4 hours |
| Sev 2 | Wrong risk values after model update | 1 hour | 1 business day (rollback first) |
| Sev 3 | Single feature broken (e.g., export) | 1 business day | 1 week |
| Sev 4 | Cosmetic issue | Backlog | Next release |